Smart 5g Optimisation and deployment project

Date:January-April 2024

Communication Management Plan

Project: Smart 5G Optimization & Deployment (S5GO-DI) – Safaricom

A. Communication Objectives

- Ensure timely, accurate, and targeted exchange of project information.

- Foster transparency among internal and external stakeholders.

- Enable proactive risk and issue reporting and resolution.

- Align technical and non-technical teams through standardized formats.

B. Communication Matrix

| Audience / Stakeholder | Information Type | Format | Owner | Frequency | Delivery Method |
| --- | --- | --- | --- | --- | --- |
| Steering Committee (CIO, CFO) | Project health, key risks, budget summary | Executive Summary Slide Deck | Project Manager | Monthly | Email + Presentation |
| Project Team | Task updates, blockers, sprint planning | Daily Stand-up Notes | Scrum Master | Daily | Teams / Slack |
| Vendors (e.g., Huawei, Ericsson) | Delivery timelines, issue escalation | Status Report + Issue Log | Procurement Lead | Weekly | Email + Vendor Portal |
| Regulatory Authority (CAK) | Compliance updates, test reports | Policy Brief / Compliance Memo | Regulatory Liaison | Bi-Monthly | Email + PDF |
| Community Advisory Panel | Site rollout plans, health clarifications | Visual Brochures + Reports | CSR Lead | Monthly | Printed Copies + Local Meetings |
| Enterprise Clients | SLA reports, latency logs, outage alerts | Dashboard Access + Reports | Service Manager | Bi-weekly | Web Portal + Email |
| Finance Department | Budget utilization, CAPEX variance | Excel/ERP Report | Finance Officer | Monthly | SAP/Oracle ERP |
| DevOps & AI Teams | Model performance, network KPIs | Git + Grafana Dashboards | AI Lead / DevOps Engineer | Weekly | GitHub / Grafana |
| Legal & Risk Team | Risk register, legal approvals | Risk Log + Legal Briefs | Risk Officer | Monthly | Email + Document Portal |

C. Communication Templates (Brief)

- Executive Status Report Template (Monthly)

  - Project Phase

  - % Completion

  - Key Achievements

  - Top 3 Risks (with mitigation)

  - Budget vs Actual (Graph)

  - Requests for Escalation/Support

- Sprint Update Template (Daily Stand-Up)

  - Yesterday's Work

  - Today's Tasks

  - Roadblocks

  - Dependencies

- Issue Log Template

  - Issue ID

  - Description

  - Severity

  - Assigned To

  - Target Resolution Date

- Risk Register Snapshot (Summary View)

  - Risk ID

  - Probability / Impact

  - Owner

  - Mitigation Action

  - Status