Smart 5g Optimisation and deployment project

Date:January-April 2024

Initial Feasibility & Technology Assessment Report

Project: Smart 5G Optimization & Deployment

A. Executive Summary

This report evaluates the technical feasibility, integration readiness, and operational risks of deploying Smart 5G across urban and rural nodes in Kenya. It also reviews the maturity of 5G technologies, spectrum availability, and network integration with existing 4G and cloud-native infrastructure.

B. Technology Landscape Evaluation

| Component | Assessment | Technology Choice | Notes |
| --- | --- | --- | --- |
| Radio Access (RAN) | Feasible | Massive MIMO, mmWave, C-band, beamforming | High-capacity, supports FWA and mobile |
| Core Network | Ready | 5G Core (5GC) with MEC & vEPC | Enables ultra-low latency and network slicing |
| AI-Driven SON | Emerging | H2O.ai + SON from Huawei | Reduces manual tuning, risk of instability |
| Transport (Backhaul) | Partially ready | Microwave + Fiber | Rural last-mile needs boosting |
| Cloud Integration | Mature | SDN, NFV, containerization | Open RAN & ORAN support required |
| IoT & Enterprise Support | High value | Slicing, URLLC | Useful for banks, AR/VR, surveillance |

C. Integration Risks

| Risk Area | Description | Severity | Mitigation |
| --- | --- | --- | --- |
| Legacy 4G overlap | Interference & handover issues | Medium | Use DSS, dual connectivity trials |
| SON Algorithm Bias | Self-learning errors in dynamic environments | High | Use testbeds & rollback protocols |
| SDN Interoperability | Vendor lock-in or non-standard APIs | Medium | Choose ORAN-compliant vendors |
| AI data accuracy | Poor telemetry = bad predictions | High | Integrate advanced monitoring probes |
| MEC Latency bottlenecks | If cloud edge nodes are poorly deployed | High | Run latency simulation scenarios |

D. Summary

The technology is feasible for phased urban-to-rural deployment. However, AI/SON integration and rural last-mile backhaul pose moderate-to-high risks that must be addressed in early sprints.