Smart 5g Optimisation project

Date:January-April 2024

Project Governance Framework Document

Smart 5G Optimization & Deployment (S5GO-DI)

A. Governance Objectives

- Ensure alignment to Safaricom’s digital roadmap.

- Provide oversight on budget, risks, quality, and timelines.

- Enable decision transparency, auditability, and stakeholder accountability.

B. Governance Structure

| Body | Function | Chaired By |
| --- | --- | --- |
| Steering Committee | Strategic decisions, major escalations, risk thresholds | CIO |
| Project Board | Tactical planning, approvals, interdepartmental alignment | Head of Networks |
| PMO | Delivery execution, reporting, integration | Project Manager |
| Tech Review Group | Architecture, QA, Cybersecurity | CTO / Engineering Lead |
| Community Advisory Panel | Rural engagement, CSR alignment | CSR Director |

C. Roles & Responsibilities

| Role | Responsibilities |
| --- | --- |
| Project Manager (PM) | Day-to-day delivery, resource allocation, sprint tracking |
| Network Technical Lead | Oversee 5G RAN/Core upgrades and integration |
| AI Lead | Deliver ML models for SON, maintain training datasets |
| Finance Controller | CAPEX/OPEX tracking, vendor payments |
| Regulatory Liaison | Maintain compliance with CAK and health guidelines |
| Cybersecurity Lead | SDN/API security architecture, risk controls |
| DevOps Engineer | Automate CI/CD and performance monitoring |
| Community Manager | Engage with local communities, drive adoption |
| Risk Officer | Maintain risk register, monitor mitigation plans |

D. Decision Rights & Escalation Path

| Decision Type | Authority Level | Escalation Path |
| --- | --- | --- |
| Technical Config Changes | PM + Tech Lead | CTO if impact > 20% KPIs |
| Budget Variation >10% | Steering Committee | CFO, then Board |
| Timeline Slippage > 2 weeks | PMO + Steering | COO |
| Security Incident | Cyber Lead | Escalate to CIO + Crisis Team |
| Vendor Non-performance | Procurement Lead | Legal & PM, escalate to Board if critical |

E. Communication Flow

- Daily: Stand-ups with DevOps, Engineers

- Weekly: PMO status reports to Project Board

- Monthly: Steering Committee review (slides + risk KPIs)

- Ad hoc: Incident alerts, vendor SLA breaches, policy changes