Smart 5g Optimisation project

Date:January-April 2024

Smart 5G Optimization and Deployment Project Charter

1. Project Title

Smart 5G Optimization and Deployment Initiative (S5GO-DI)

2. Project Sponsor

Ministry of ICT and Innovation / Telco Partner Consortium (Safaricom, Huawei, Ericsson)

3. Project Manager

Barbara Malei –Systems Integration Specialist

4. Purpose / Justification

The S5GO-DI aims to deliver intelligent, adaptive, and data-driven 5G network optimization in underserved and high-demand zones across Kenya and the EAC region. The goal is to enhance network efficiency, enable real-time AI-based traffic routing, and improve latency-sensitive application performance including mobile money, health diagnostics, and digital education platforms.

5. Project Objectives

- Deploy smart 5G radio and core upgrades in 12 urban and 8 rural zones.

- Achieve <10ms latency and 2Gbps average throughput in test regions.

- Integrate AI/ML-driven self-optimizing networks (SON) and energy-aware algorithms.

- Enable automated slicing for IoT, AR/VR, and mission-critical applications.

- Develop KPI dashboards and analytics-driven decision platforms using Grafana/Prometheus.

- Comply with national 5G spectrum, security, and health standards.

6. Scope Statement

In Scope

- Site surveys and RF planning using 3D GIS and drone mapping.

- 5G NR (New Radio) deployment with beamforming.

- Integration with existing 4G and cloud-native core infrastructure.

- AI/ML-based SON deployment using vendor APIs.

- User-centric QoS/QoE performance tuning.

- IPv6 rollout, SDN/NFV orchestration.

Out of Scope

- Backhaul fiber construction beyond the urban PoP boundary.

- Consumer 5G handset provisioning.

- International interconnect peering upgrades.

7. Deliverables

- Feasibility and Spectrum Strategy Report

- RF Simulation & Coverage Heatmaps

- 5G Core & RAN Architecture Blueprints

- AI SON Configuration Scripts

- Real-Time Monitoring & Alerting Dashboards

- Security, Privacy & Risk Mitigation Framework

- End-user Experience Feedback Portal

8. Milestones

| Milestone | Date |
| --- | --- |
| Charter Approval | August 5, 2025 |
| RF Planning Complete | September 15, 2025 |
| Core Upgrade Finalized | October 20, 2025 |
| Pilot Launch in 3 Urban Areas | November 15, 2025 |
| Rural Rollout & Optimization | December 30, 2025 |
| Project Closure & Evaluation | January 25, 2026 |

9. Key Constraints

- Spectrum Licensing Restrictions

- Limited access to rural last-mile power and backhaul.

- Hardware delivery delays due to international supply chains.

- High CAPEX budget ceiling imposed by fiscal policy.

- Stakeholder coordination across telcos and regulatory bodies.

10. Assumptions

- AI/ML tools (e.g., H2O.ai, TensorFlow) are compatible with vendor APIs.

- 5G equipment will support ORAN for vendor-neutral integration.

- Urban areas have adequate power infrastructure for edge nodes.

- Stakeholders will provide timely sign-offs on deliverables.

11. Risks

- Regulatory delays in spectrum allocation.

- Security vulnerabilities in SDN controller exposure.

- Resistance to change from legacy network operations teams.

- Low community adoption in rural testbeds due to digital literacy gaps.

12. Stakeholders

- Primary: Telco providers, ICT Ministry, CAK (Communications Authority of Kenya)

- Secondary: Mobile application providers, public utility partners, local communities

13. Approval Signatures

| Name | Title | Signature | Date |
| --- | --- | --- | --- |
| John Njoroge | Telco CTO | _________ | __________ |
| Alice Wambui | CAK Representative | _________ | __________ |
| Barbara Malei | Project Manager | _________ | __________ |