Smart 5g Optimisation project

Date:January-April 2024

Stakeholder Mapping & Engagement Plan

Purpose:

To identify key stakeholders, assess their influence and interest, and develop a tailored engagement strategy to ensure project success and alignment with business goals.

Stakeholder Matrix:

| Stakeholder | Role | Interest | Influence | Engagement Strategy |
| --- | --- | --- | --- | --- |
| CTO | Sponsor | High | High | Weekly steering briefings |
| Network Operations Head | Technical lead | High | High | Daily syncs + status dashboards |
| Regulatory Authority | Compliance oversight | Medium | High | Monthly reporting & audits |
| CFO | Budget owner | Medium | High | Bi-monthly financial updates |
| End Customers | Service users | High | Low | Satisfaction surveys, app alerts |
| AI Vendor (3rd party) | Technology provider | High | Medium | SLAs, joint war rooms |
| Field Engineers | Execution | Medium | Medium | Training, feedback loops |
| Customer Service | Interface with users | Medium | Medium | Playbooks, escalation guides |
| Marketing Team | Go-to-market | Medium | Low | Feature briefings, demos |
| Infrastructure Partners | Deployment support | Low | Medium | Procurement meetings |

Engagement Tactics:

- Steering Committee: Bi-weekly to align leadership and remove blockers.

- Stakeholder Briefs: Dashboards and reports for visibility.

- Training Workshops: Upskilling for internal teams.

- User Feedback Channels: App-based survey integration.

- Risk Communication Plan: Early alerts to high-influence stakeholders.